SWP490 · CAPSTONE PROJECT · REVIEW 2 · BM04 · DRAFT

# Review 2 Commitment

Form BM04. Completed within 3 working days after Review 2 and confirmed by both reviewers and the supervisor. This document is the sole basis for Defense 1.1 and the Viva. One block per main workflow (section 6) and one block per member (section 7): duplicate or delete blocks to match the team. Export to PDF. File name: SWP490_<ProjectCode>_R2_Commitment.pdf

## 1. Project Information

| Project code | FA26SE238 |
| --- | --- |
| Project name | DroneOps Intelligence |
| Team | GFA26SE167 |
| Supervisor | Pham Minh Tri; Dang Ngoc Minh Duc |
| Review 2 date | 27 October 2026, 17:30–20:30 |
| Reviewer 1 | PhuongLHK |
| Reviewer 2 | longt5 |
| Version | Review 2 draft v1.0 |
| Date | 27 October 2026 |

## 2. Final Registration Form

| Final version | Pending Review 2 confirmation |
| --- | --- |
| Approved at Review 2 (Yes/No) | Pending Review 2 confirmation |
| Attached file name | SWP490_FA26SE238_R2_Registration.pdf (to be finalized after Review 2) |

After this point the project scope does not change.

## 3. Mandatory Features

| ID | Feature | Actor | Acceptance criteria | Workflow | Owner |
| --- | --- | --- | --- | --- | --- |
| F-01 | Identity, operator and UAV management | Operator; Manager | An authorized user can access only permitted profiles/UAVs; invalid or out-of-scope create/update/read requests are rejected and audited. | WF-01 | Ha Quang Nghia |
| F-02 | Mission planning, validation and approval | Operator; Manager | A route is checked at waypoint and segment level; only a current valid request can be approved; rejection leaves current mission content unchanged. | WF-01 | Ha Quang Nghia |
| F-03 | MAVLink telemetry and live monitoring | Operator; Manager; Gateway | Authenticated normalized samples are persisted idempotently and visible with source time, freshness, location, altitude, speed, battery and progress within the NFR threshold. | WF-02 | Giang Nguyen Gia Khanh |
| F-04 | Operational incident lifecycle | Operator; Manager | Configured abnormal conditions create one traceable incident episode; acknowledgement and resolution retain actor, time, reason and frozen evidence. | WF-02 | Giang Nguyen Gia Khanh |
| F-05 | Post-flight history, reports and analytics | Operator; Manager | A completed mission exposes scoped history, route playback, incidents, coverage and calculated metrics; missing evidence is shown as unavailable. | WF-03 | Dang Dao Anh Duc |
| F-06 | AI-assisted mission assessment | Operator; Manager | Authorized mission context returns traceable advisory output or an explicit unavailable state; provider failure never blocks manual review and AI never approves a mission. | WF-04 | Le Quoc Thong |

## 4. Non-Functional Requirements

| ID | Quality attribute | Metric | Threshold | Measurement method | Owner |
| --- | --- | --- | --- | --- | --- |
| NFR-01 | API performance | 95th percentile list/detail latency | <= 2 s under P-01 | Run >=100 timed requests after warm-up; record hardware/network. | Le Quoc Thong |
| NFR-02 | Realtime performance | Gateway receipt-to-live-view latency | 95% <= 2 s | Correlate synchronized gateway-received and client-rendered timestamps. | Giang Nguyen Gia Khanh |
| NFR-03 | Validation performance | Pre-flight validation duration | 95% <= 3 s | Run >=30 controlled valid/invalid routes under P-01. | Ha Quang Nghia |
| NFR-04 | Reliability | Monitoring continuity and persisted-record loss | 60 min; 0 crash; 0 acknowledged record loss | Controlled soak test plus database and trace comparison. | Giang Nguyen Gia Khanh |
| NFR-05 | Security | Unauthorized/out-of-scope operations rejected | 100% of authorization matrix | Positive/negative role and direct-ID API tests. | Le Quoc Thong |
| NFR-06 | Usability | Representative users completing prepared mission task | >=4/5 within 5 min after <=30 min onboarding | Timed task study with a prepared five-waypoint mission. | Le Quoc Thong |

## 5. Out of Scope

| Item | Reason |
| --- | --- |
| Low-level flight control/autopilot | External to mission-operations software. |
| Aviation certification/unprovided restrictions | Configured-data validation is not a legal guarantee. |
| Custom model training | Configured provider integration only. |
| Native mobile client | Proposed BM03 change; pending Review 2 decision. |

## 6. Workflow Commitments

Minimum number of main workflows = number of team members. Each workflow has exactly one owner. Each mandatory feature belongs to at least one workflow.

### 6.1 Workflow WF-01

| Workflow name | Mission Planning and Pre-flight Validation |
| --- | --- |
| Owner (one member) | Ha Quang Nghia |
| Supporting members | Le Quoc Thong |
| Actors | Operator; Manager |
| Trigger | Operator submits a new or changed route. |
| Business outcome | A reviewed, safe plan is approved or rejected with evidence. |
| Main entity state path | Mission: Draft -> Pending Review -> Approved/Rejected |
| Activity diagram (Report 4 section) | Report 4 §3.1, Figure 12 |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-01 | Identity, operator and UAV management | An authorized user can access only permitted profiles/UAVs; invalid or out-of-scope create/update/read requests are rejected and audited. | TC-F01-01..03 |
| F-02 | Mission planning, validation and approval | A route is checked at waypoint and segment level; only a current valid request can be approved; rejection leaves current mission content unchanged. | TC-F02-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-01a | Main | Seeded users/UAV and valid route | Create, validate, submit and approve mission | Approved current plan with recorded evidence | Ha Quang Nghia |
| DS-01b | Exception | Approved mission and invalid edit | Submit invalid proposal and reject it | Old approved content/state remains unchanged | Ha Quang Nghia |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (≥ 3 per feature) | 6 | 4 | Ha Quang Nghia |
| End-to-end workflow test (≥ 1) | 1 | 1 | Ha Quang Nghia |
| State transition tests (≥ 1 per transition) | 4 | 1 | Ha Quang Nghia |
| Total for this workflow | 11 | 6 | Ha Quang Nghia |

Pass criteria at Defense 1.1

| Criterion | Committed |
| --- | --- |
| Runs end-to-end on staging with seeded data | Committed; evidence pending |
| Main scenario passes | Committed; evidence pending |
| Exception scenarios passing | 100% committed |
| Test pass rate for this workflow | 100% committed |
| Open Critical / High defects | 0 required at Defense 1.1 |

Reviewer note

| Note | Pending Review 2 confirmation. |
| --- | --- |

### 6.2 Workflow WF-02

| Workflow name | Real-Time Monitoring and Incident Management |
| --- | --- |
| Owner (one member) | Giang Nguyen Gia Khanh |
| Supporting members | Ha Quang Nghia |
| Actors | Gateway; Operator; Manager |
| Trigger | An approved mission starts and telemetry arrives. |
| Business outcome | Live state is visible and abnormal events are handled traceably. |
| Main entity state path | Mission: Approved -> In Progress; Incident: Open -> Acknowledged -> Resolved |
| Activity diagram (Report 4 section) | Report 4 §3.2, Figures 14–16 |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-03 | MAVLink telemetry and live monitoring | Authenticated normalized samples are persisted idempotently and visible with source time, freshness, location, altitude, speed, battery and progress within the NFR threshold. | TC-F03-01..03 |
| F-04 | Operational incident lifecycle | Configured abnormal conditions create one traceable incident episode; acknowledgement and resolution retain actor, time, reason and frozen evidence. | TC-F04-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-02a | Main | Approved mission and gateway replay | Stream samples; raise, acknowledge and resolve incident | Fresh live state and immutable incident timeline | Giang Nguyen Gia Khanh |
| DS-02b | Exception | Active replay with packet loss | Stop packets then reconnect | One loss episode; recovery is traceable | Giang Nguyen Gia Khanh |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (≥ 3 per feature) | 6 | 4 | Giang Nguyen Gia Khanh |
| End-to-end workflow test (≥ 1) | 1 | 1 | Giang Nguyen Gia Khanh |
| State transition tests (≥ 1 per transition) | 4 | 1 | Giang Nguyen Gia Khanh |
| Total for this workflow | 11 | 6 | Giang Nguyen Gia Khanh |

Pass criteria at Defense 1.1

| Criterion | Committed |
| --- | --- |
| Runs end-to-end on staging with seeded data | Committed; evidence pending |
| Main scenario passes | Committed; evidence pending |
| Exception scenarios passing | 100% committed |
| Test pass rate for this workflow | 100% committed |
| Open Critical / High defects | 0 required at Defense 1.1 |

Reviewer note

| Note | Pending Review 2 confirmation. |
| --- | --- |

### 6.3 Workflow WF-03

| Workflow name | Post-Flight Analysis and Mission History |
| --- | --- |
| Owner (one member) | Dang Dao Anh Duc |
| Supporting members | Giang Nguyen Gia Khanh |
| Actors | Gateway; Operator; Manager |
| Trigger | A trusted completion event is recorded. |
| Business outcome | Users review route, evidence, incidents, report and analytics. |
| Main entity state path | Mission: In Progress -> Completed; Report: Queued -> Generating -> Available/Failed |
| Activity diagram (Report 4 section) | Report 4 §3.3, Figures 17–18 |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-05 | Post-flight history, reports and analytics | A completed mission exposes scoped history, route playback, incidents, coverage and calculated metrics; missing evidence is shown as unavailable. | TC-F05-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-03a | Main | Completed mission with known evidence | Open history, playback, report and analytics | Correct scoped metrics, units and coverage | Dang Dao Anh Duc |
| DS-03b | Exception | Completed mission with telemetry gap | Generate and inspect report | Gap is unavailable, never silently zero | Dang Dao Anh Duc |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (≥ 3 per feature) | 3 | 2 | Dang Dao Anh Duc |
| End-to-end workflow test (≥ 1) | 1 | 1 | Dang Dao Anh Duc |
| State transition tests (≥ 1 per transition) | 2 | 1 | Dang Dao Anh Duc |
| Total for this workflow | 6 | 3 | Dang Dao Anh Duc |

Pass criteria at Defense 1.1

| Criterion | Committed |
| --- | --- |
| Runs end-to-end on staging with seeded data | Committed; evidence pending |
| Main scenario passes | Committed; evidence pending |
| Exception scenarios passing | 100% committed |
| Test pass rate for this workflow | 100% committed |
| Open Critical / High defects | 0 required at Defense 1.1 |

Reviewer note

| Note | Pending Review 2 confirmation. |
| --- | --- |

### 6.4 Workflow WF-04

| Workflow name | AI-Assisted Mission Risk Assessment |
| --- | --- |
| Owner (one member) | Le Quoc Thong |
| Supporting members | Dang Dao Anh Duc |
| Actors | Operator; Manager; AI Provider |
| Trigger | An authorized user requests an assessment. |
| Business outcome | Advisory risks and precautions or an explicit failure state support human review. |
| Main entity state path | Assessment: Pending -> Available/Failed; Mission unchanged |
| Activity diagram (Report 4 section) | Report 4 §3.4, Figure 19 |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-06 | AI-assisted mission assessment | Authorized mission context returns traceable advisory output or an explicit unavailable state; provider failure never blocks manual review and AI never approves a mission. | TC-F06-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-04a | Main | Authorized mission and provider stub | Request and inspect assessment/provenance | Advisory result; no mission-state change | Le Quoc Thong |
| DS-04b | Exception | Provider timeout fixture | Request assessment; continue manual review | Explicit unavailable/retry state; review remains usable | Le Quoc Thong |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (≥ 3 per feature) | 3 | 2 | Le Quoc Thong |
| End-to-end workflow test (≥ 1) | 1 | 1 | Le Quoc Thong |
| State transition tests (≥ 1 per transition) | 2 | 1 | Le Quoc Thong |
| Total for this workflow | 6 | 3 | Le Quoc Thong |

Pass criteria at Defense 1.1

| Criterion | Committed |
| --- | --- |
| Runs end-to-end on staging with seeded data | Committed; evidence pending |
| Main scenario passes | Committed; evidence pending |
| Exception scenarios passing | 100% committed |
| Test pass rate for this workflow | 100% committed |
| Open Critical / High defects | 0 required at Defense 1.1 |

Reviewer note

| Note | Pending Review 2 confirmation. |
| --- | --- |

## 7. Individual Commitments

One block per member. Every member owns at least one main workflow and 2–3 parts. Each test case and each fix is counted for one member only.

### 7.1 Member 1

| Full name | Le Quoc Thong |
| --- | --- |
| Student ID | SE172002 |
| Role in team | Leader; MF4 owner |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned | WF-04 | Exactly one owner |
| Mandatory features owned | F-06 | Primary accountable owner |
| Modules / entities owned | Web integration; AI adapter; CI/dossier | Implementation and evidence |
| Key decisions / PRs | D1, D5; 48aea3c | Repository evidence |
| Supporting work | Peer review for another workflow | Cross-review distinct from author |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written | 6 | 30 Nov 2026 |
| Of which automated in CI | 3 | 30 Nov 2026 |
| Demo scenarios presented | DS-04a, DS-04b | Defense 1.1 |
| Critical/High defects owned | 0 open at Defense 1.1 | Defense 1.1 |
| Documentation/evidence | Workflow traceability package | 30 Nov 2026 |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☐ Verified ☐ Partly verified ☐ Not verified | Pending Review 2 verification | Reviewers/team after session |

Member confirmation

| Signature / date |  |
| --- | --- |

### 7.2 Member 2

| Full name | Ha Quang Nghia |
| --- | --- |
| Student ID | SE184490 |
| Role in team | Member; MF1 owner |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned | WF-01 | Exactly one owner |
| Mandatory features owned | F-01, F-02 | Primary accountable owner |
| Modules / entities owned | Mission review; validation; schema/state | Implementation and evidence |
| Key decisions / PRs | D2; mission workflow services | Repository evidence |
| Supporting work | Peer review for another workflow | Cross-review distinct from author |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written | 11 | 30 Nov 2026 |
| Of which automated in CI | 6 | 30 Nov 2026 |
| Demo scenarios presented | DS-01a, DS-01b | Defense 1.1 |
| Critical/High defects owned | 0 open at Defense 1.1 | Defense 1.1 |
| Documentation/evidence | Workflow traceability package | 30 Nov 2026 |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☐ Verified ☐ Partly verified ☐ Not verified | Pending Review 2 verification | Reviewers/team after session |

Member confirmation

| Signature / date |  |
| --- | --- |

### 7.3 Member 3

| Full name | Giang Nguyen Gia Khanh |
| --- | --- |
| Student ID | SE182367 |
| Role in team | Member; MF2 owner |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned | WF-02 | Exactly one owner |
| Mandatory features owned | F-03, F-04 | Primary accountable owner |
| Modules / entities owned | Gateway/telemetry; incidents; live monitoring | Implementation and evidence |
| Key decisions / PRs | D3; telemetry/incident lifecycle | Repository evidence |
| Supporting work | Peer review for another workflow | Cross-review distinct from author |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written | 11 | 30 Nov 2026 |
| Of which automated in CI | 6 | 30 Nov 2026 |
| Demo scenarios presented | DS-02a, DS-02b | Defense 1.1 |
| Critical/High defects owned | 0 open at Defense 1.1 | Defense 1.1 |
| Documentation/evidence | Workflow traceability package | 30 Nov 2026 |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☐ Verified ☐ Partly verified ☐ Not verified | Pending Review 2 verification | Reviewers/team after session |

Member confirmation

| Signature / date |  |
| --- | --- |

### 7.4 Member 4

| Full name | Dang Dao Anh Duc |
| --- | --- |
| Student ID | SE194009 |
| Role in team | Member; MF3 owner |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned | WF-03 | Exactly one owner |
| Mandatory features owned | F-05 | Primary accountable owner |
| Modules / entities owned | History; reports; analytics/playback | Implementation and evidence |
| Key decisions / PRs | D4; post-flight services | Repository evidence |
| Supporting work | Peer review for another workflow | Cross-review distinct from author |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written | 6 | 30 Nov 2026 |
| Of which automated in CI | 3 | 30 Nov 2026 |
| Demo scenarios presented | DS-03a, DS-03b | Defense 1.1 |
| Critical/High defects owned | 0 open at Defense 1.1 | Defense 1.1 |
| Documentation/evidence | Workflow traceability package | 30 Nov 2026 |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☐ Verified ☐ Partly verified ☐ Not verified | Pending Review 2 verification | Reviewers/team after session |

Member confirmation

| Signature / date |  |
| --- | --- |

## 8. Summary and Cross-check

### 8.1 By workflow

| Workflow | Owner | Features | Demo scenarios (main / exception) | Test cases | Automated |
| --- | --- | --- | --- | --- | --- |
| WF-01 | Ha Quang Nghia | F-01, F-02 | 1 / 1 | 11 | 6 |
| WF-02 | Giang Nguyen Gia Khanh | F-03, F-04 | 1 / 1 | 11 | 6 |
| WF-03 | Dang Dao Anh Duc | F-05 | 1 / 1 | 6 | 3 |
| WF-04 | Le Quoc Thong | F-06 | 1 / 1 | 6 | 3 |

### 8.2 By member

| Member | Workflows owned | Features | Test cases | Automated | Demo scenarios | Review 2 verification |
| --- | --- | --- | --- | --- | --- | --- |
| Le Quoc Thong | WF-04 | F-06 | 6 | 3 | 2 | Pending Review 2 |
| Ha Quang Nghia | WF-01 | F-01, F-02 | 11 | 6 | 2 | Pending Review 2 |
| Giang Nguyen Gia Khanh | WF-02 | F-03, F-04 | 11 | 6 | 2 | Pending Review 2 |
| Dang Dao Anh Duc | WF-03 | F-05 | 6 | 3 | 2 | Pending Review 2 |

The totals in 8.1 and 8.2 must both equal the committed numbers in 8.3.

### 8.3 Committed Numbers

| Number of main workflows | 4 |
| --- | --- |
| Number of demo scenarios (main / exception) | 8 (4 / 4) |
| Committed functional test cases | 34 |
| Of which automated in CI | 18 (52.9%) |

### 8.4 Eligibility Thresholds for the Viva

| Criterion | Minimum threshold | Agreed threshold |
| --- | --- | --- |
| Main workflows | 100% run end-to-end | 4 (100%) |
| Demo scenarios | 100% main; ≥ 80% exception | 4 main (100%); 4 exception (100%) |
| Test case count | ≥ committed number | 34 |
| Test pass rate | ≥ 90% overall; 100% main-path tests of mandatory features | 18 / 34 (52.9%) |
| Automation | ≥ 50% run in CI | 100% per workflow |
| Defects | No open Critical or High defects | 0 |
| Individual | Each member demos the workflow they own and meets their delivery commitments | Pending reviewer confirmation |

## 9. Required Fixes

Items from the Review 2 minutes and Planned items from Form BM02.

| ID | Item | Related workflow | Owner | Due |
| --- | --- | --- | --- | --- |
| FIX-01 | Implement registered Top-k retrieval unless BM03 change is accepted. | WF-04 | Le Quoc Thong | 30 Nov 2026 |
| FIX-02 | Define/remove mobile scope according to BM03 decision. | Cross-cutting | Le Quoc Thong | 30 Nov 2026 |
| FIX-03 | Align ERD with MissionUpdateRequest, MissionValidationRun and DroneConnection. | WF-01 | Ha Quang Nghia | 06 Nov 2026 |
| FIX-04 | Record seeded staging E2E evidence for all workflows. | WF-01..04 | All owners | 30 Nov 2026 |
| FIX-05 | Canonicalize mission state values and diagrams. | WF-01 | Ha Quang Nghia | 06 Nov 2026 |

## 10. Review 2 Conclusion (completed by reviewers)

☐ Pass     ☐ Conditional pass     ☐ Re-review

## 11. Confirmation

| Role | Full name | Signature | Date |
| --- | --- | --- | --- |
| Reviewer 1 | PhuongLHK |  |  |
| Reviewer 2 | longt5 |  |  |
| Supervisor | Pham Minh Tri; Dang Ngoc Minh Duc |  |  |
| Team representative | Le Quoc Thong |  |  |