SWP490 · CAPSTONE PROJECT · REVIEW 2 · BM02

# SRS/SDD Self-Review Report – Review 2

## 1. Run Information

| Project code | FA26SE238 |
| --- | --- |
| Project name | DroneOps Intelligence |
| Team | GFA26SE167 |
| Supervisor | Pham Minh Tri; Dang Ngoc Minh Duc |
| AI tool and model | OpenAI Codex (repository-assisted review) |
| Run date | 27 October 2026 |
| Repository tag / commit | No review-2 tag present; commit 48aea3ce17b017bfbcf95ad34791fb53beaffab1 |
| Registration form version used | Approved registration dated 05 September 2026 plus proposed BM03 changes |
| Version | Review 2 draft v1.0 |
| Date | 27 October 2026 |

## 2. Standard Prompt

Use this prompt without modification.

You are reviewing the SRS and SDD of a software capstone project against its registration form and source code. Report only; do not change any file. Inputs: the registration form, SRS, SDD (with diagrams), source code and database script in this repository. Check: 1. Scope: FRs in the SRS not covered by the registration form, and registration items with no FR. 2. Requirements: FRs without an actor or testable acceptance criteria; NFRs without metric, threshold and measurement method. 3. Data: entities missing from the Logical ERD; ERD entities or attributes missing from the database script, and tables not in the ERD. 4. States: for each main entity, states used in code but missing from its state machine; transitions with no triggering FR; states with no exit. 5. Flows: main business flows in activity diagrams with no implementation or no test. 6. Architecture: components or third-party services in code but not in the architecture diagram, and the reverse. 7. Design vs code: modules, APIs or business rules implemented differently from the SDD. Output one table: ID ¦ Category ¦ Location ¦ Finding ¦ Severity (High/Medium/Low) ¦ Evidence. Then list the 5 most important findings. If something cannot be verified from the repository, say so; do not guess.

## 3. Findings and Team Response

Team response: Fixed (link to commit) · Kept (reason) · Planned (owner and due date). Do not delete any finding.

| ID | Category | Location | Finding | Severity | Evidence | Team response |
| --- | --- | --- | --- | --- | --- | --- |
| SR-01 | Scope | Registration §3.2(b–g); SRS FR-19/NFR-M02; source | Registered Top-k similarity/vector retrieval is specified in the SRS but has no implementation in the source; the implemented OpenAI adapter is not a substitute for retrieved historical evidence. | High | Registration requires k-NN/vector search; SRS FR-19.1/BR-18/NFR-M02 retain it; source contains OpenAIService but no vector index or retrieval service. | Planned – Le Quoc Thong – 30 Nov 2026; implement and evaluate retrieval unless BM03 change is accepted. |
| SR-02 | Scope | Report 1 §1.1/§7; SRS mobile statements; source | The project material identifies a Mobile App/operator mobile client, but the repository contains only the Next.js Web client and no defined mobile feature subset or mobile package. | High | Report 1 says “Web, Mobile App”; fe/ is Next.js; no Android/iOS/Flutter/React Native project was found. | Planned – Le Quoc Thong – 30 Nov 2026; remove mobile scope only if BM03 change is accepted, otherwise define and deliver its subset. |
| SR-03 | Data | SDD §2 ERD/entity table; Domain/AppDbContext | The logical ERD/entity catalogue omits implemented records including MissionUpdateRequest, MissionValidationRun and DroneConnection, so design-to-schema traceability is incomplete. | High | Domain entities and AppDbContext DbSets exist; SDD entity table lists 21 entities but not these records. | Planned – Ha Quang Nghia – 06 Nov 2026; update ERD and entity catalogue from the verified schema. |
| SR-04 | Flows | SRS main workflows; Report 5; CI | The four main workflows have designed cases but no recorded staging end-to-end execution evidence or pass results. | High | Report 5 explicitly states 40 integration/system and 10 unit case designs are Untested/Pending; CI runs checks but not the committed four staging workflows. | Planned – all workflow owners – 30 Nov 2026; automate and retain seeded staging evidence. |
| SR-05 | States | SRS BR-13; state diagrams; application services | Mission status spelling is not canonical across code and documents (for example InProgress and In Progress), which can create undocumented state variants. | High | TelemetryIngestionService and PostFlightService accept multiple literal variants; BR-13 names “In Progress”. | Planned – Ha Quang Nghia – 06 Nov 2026; introduce canonical state constants and align diagrams/migrations. |
| SR-06 | Architecture | SDD §1 architecture; gateway/ | The Python MAVLink gateway is present in the repository but is represented only generically as an integration gateway; its deployable boundary, authentication and failure behavior are not fully specified. | Medium | gateway/gateway.py and requirements.txt exist; SDD architecture component text describes an integration gateway without a concrete deployment contract. | Planned – Giang Nguyen Gia Khanh – 13 Nov 2026; add gateway deployment/interface detail. |
| SR-07 | Data | SDD §2 ERD; migrations | The ERD uses conceptual GeofenceRevision and ReviewDecision records whose mapping to actual revision tables/fields and MissionApproval/MissionUpdateRequest storage is not explicit. | Medium | Restriction revision routes and mission request migration exist; SDD does not provide a one-to-one physical mapping. | Planned – Ha Quang Nghia – 13 Nov 2026; add conceptual-to-physical mapping. |
| SR-08 | States | SRS BR-15; incident state diagram; IncidentLifecycleService | Automatic recovery can transition an incident directly from Open to Resolved, but this trigger/path is not clearly distinguished from Manager resolution in the state diagram. | Medium | IncidentLifecycleService.ResolveOpenByRuleAsync supports rule recovery; diagram documents the common Open/Acknowledged/Resolved lifecycle. | Planned – Giang Nguyen Gia Khanh – 06 Nov 2026; label automatic recovery transition and triggering FR/rule. |
| SR-09 | Requirements | SRS FR-01..FR-22; test documentation | Functional requirements have actors and behavior, but acceptance criteria are not consistently expressed as independent pass/fail statements linked to executable tests. | Medium | SRS detailed tables provide flows/postconditions; Report 5 cases are pending and not all FR sub-items have direct executed evidence. | Planned – all workflow owners – 20 Nov 2026; complete FR-to-test traceability and pass/fail criteria. |
| SR-10 | Architecture | SDD architecture; API configuration | Firebase authentication, weather data and email delivery used/configured by the application are not all shown as explicit third-party services and trust boundaries in the architecture diagram. | Medium | FirebaseAdmin dependency/auth code, weather query service and mail services are present; SDD component list mentions external AI/email but not every provider boundary. | Planned – Le Quoc Thong – 13 Nov 2026; update architecture and data-flow notes. |
| SR-11 | Design vs code | SDD §3.1; mission services | The SDD describes a dedicated MissionApprovalService/review transaction abstraction while current behavior is split across controllers, MissionApprovalService and MissionValidationService with JSON proposal payloads. | Medium | MissionApprovalService and MissionValidationService share request validation/review responsibilities; migration stores BasePlanJson/ProposedPlanJson. | Kept – current split is accepted for Iteration 1; Ha Quang Nghia will align SDD responsibility text by 06 Nov 2026. |
| SR-12 | Data | Logical ERD; database scripts | A complete attribute-level comparison cannot be verified from the diagram images/entity summary because the logical ERD does not enumerate every physical column, constraint and index. | Low | SDD provides entity descriptions; migrations define additional operational columns, partial indexes and checks. | Kept – conceptual ERD intentionally omits physical detail; migrations remain the physical source of truth. |

## 4. Top 5 Findings (as reported by the AI)

| # | Finding ID | Summary |
| --- | --- | --- |
| 1 | SR-01 | Registered Top-k historical similarity retrieval has no source implementation. |
| 2 | SR-02 | Mobile scope is stated but no mobile client or defined subset exists. |
| 3 | SR-03 | Logical ERD omits implemented workflow/validation/gateway records. |
| 4 | SR-04 | Four main workflows lack recorded staging end-to-end pass evidence. |
| 5 | SR-05 | Mission state literals are not canonical across design and code. |

## 5. Summary

| Severity | Total | Fixed | Kept | Planned |
| --- | --- | --- | --- | --- |
| High | 5 | 0 | 0 | 5 |
| Medium | 6 | 0 | 1 | 5 |
| Low | 1 | 0 | 1 | 0 |

Every High finding marked Kept or Planned must also appear in section 5 (Known Gaps) of the Design Brief.