SWP490 · CAPSTONE PROJECT · REVIEW 2 · BM01

# Design Brief – Review 2

## 0. Header

| Project code | FA26SE238 |
| --- | --- |
| Project name | DroneOps Intelligence |
| Team | GFA26SE167 |
| Supervisor | Pham Minh Tri; Dang Ngoc Minh Duc |
| Repository link (tag review-2) | https://github.com/alexLe2802/DroneOps-Intelligence- (commit 48aea3c; review-2 tag not present) |
| Version | Review 2 draft v1.0 |
| Date | 27 October 2026 |

## 1. Scope

### 1.1 Registration Changes

| Section | Current | Proposed | Reason |
| --- | --- | --- | --- |
| AI decision support | Top-k historical similarity retrieval with evidence | Configured external AI advisory service; remove mandatory vector retrieval | Iteration 1 technology/data constraint; requires Review 2 approval |
| Mission changes | Mission versions | One current mission plus separately reviewed update requests | Iteration 1 finding: prevents rejected edits overwriting approved content |
| Client platforms | Web and Mobile App | Web platform for Review 2 baseline | Team capacity and no mobile implementation baseline; requires Review 2 approval |

### 1.2 Out of Scope

| Item | Reason |
| --- | --- |
| Low-level flight control/autopilot | The product manages mission operations and never commands vehicle stabilization/navigation. |
| Aviation certification and unprovided restrictions | Validation uses configured data and is not a legal airspace guarantee. |
| Custom AI model training | The project integrates a configured provider and retains human decision authority. |

## 2. System at a Glance

DroneOps Intelligence is a Web mission-operations platform for UAV operators and operations managers. It centralizes aircraft, operator, mission and restriction data; validates planned routes before approval; ingests MAVLink-derived telemetry; detects and manages incidents; and preserves post-flight evidence. Operators plan and monitor missions, while managers review proposals, restrictions and operational outcomes. Advisory AI summarizes authorized context and suggests risks and precautions without approving missions or controlling a UAV. The core value is a traceable workflow from planning through approval, monitoring and post-flight review, replacing fragmented maps, logs and spreadsheets. System structure and trust boundaries are shown in Report 4, SDD §1.1, Figures 1–2.

## 3. Key Design Decisions

| ID | Decision | Options considered | Chosen option and rationale | Owner | Related FR / diagram |
| --- | --- | --- | --- | --- | --- |
| D1 | Use layered Web/API/domain/persistence architecture | Monolith; microservices; layered modular application | Layered modular application matches four-person delivery while keeping business and persistence boundaries testable. | Le Quoc Thong | All FRs; SDD Figures 1–4 |
| D2 | Review mission edits before applying them | In-place edit; immutable versions; pending update request | Pending requests preserve approved content and allow atomic accept/reject on the same mission ID. | Ha Quang Nghia | FR-05..10; SDD Figures 6–12 |
| D3 | Normalize telemetry at a gateway boundary | Direct browser link; broker-only; authenticated gateway/API | The gateway isolates MAVLink transport and supplies idempotent normalized samples to the API. | Giang Nguyen Gia Khanh | FR-11..13; SDD Figures 14–16 |
| D4 | Persist post-flight evidence and coverage | Ephemeral dashboard; raw logs only; reports over stored evidence | Stored samples/incidents support scoped playback, reproducible metrics and explicit missing coverage. | Dang Dao Anh Duc | FR-17..18/22; SDD Figures 17–18 |
| D5 | Keep AI advisory and fail-open for manual review | Autonomous approval; local model; configured external API | External API reduces model scope; provenance and failure states preserve human authority and mission availability. | Le Quoc Thong | FR-19; SDD Figure 19 |

## 4. Top Risks

| ID | Risk | Impact | How we verify or mitigate | Owner |
| --- | --- | --- | --- | --- |
| R1 | Registered Top-k retrieval is not implemented. | Defense scope may be incomplete. | Obtain BM03 decision; if retained, implement labeled k=5 retrieval and Precision@5 evidence. | Le Quoc Thong |
| R2 | Realtime/staging workflow evidence is incomplete. | Monitoring or incidents may fail during defense. | Run deterministic gateway replay, disconnect/reconnect, acknowledgement and resolution scenarios. | Giang Nguyen Gia Khanh |
| R3 | Design/schema/state documentation differs from code. | Reviewers cannot trace behavior reliably. | Regenerate ERD/state mappings from migrations and canonicalize status values. | Ha Quang Nghia |

## 5. Known Gaps

| ID | Gap | Location | Plan | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| G-01 | Registered Top-k similarity/vector retrieval is specified in the SRS but has no implementation in the source; the implemented OpenAI adapter is not a substitute for retrieved historical evidence. | Registration §3.2(b–g); SRS FR-19/NFR-M02; source | Planned – Le Quoc Thong – 30 Nov 2026; implement and evaluate retrieval unless BM03 change is accepted. | Le Quoc Thong | 30 Nov 2026 |
| G-02 | The project material identifies a Mobile App/operator mobile client, but the repository contains only the Next.js Web client and no defined mobile feature subset or mobile package. | Report 1 §1.1/§7; SRS mobile statements; source | Planned – Le Quoc Thong – 30 Nov 2026; remove mobile scope only if BM03 change is accepted, otherwise define and deliver its subset. | Le Quoc Thong | 30 Nov 2026 |
| G-03 | The logical ERD/entity catalogue omits implemented records including MissionUpdateRequest, MissionValidationRun and DroneConnection, so design-to-schema traceability is incomplete. | SDD §2 ERD/entity table; Domain/AppDbContext | Planned – Ha Quang Nghia – 06 Nov 2026; update ERD and entity catalogue from the verified schema. | Ha Quang Nghia | 06 Nov 2026 |
| G-04 | The four main workflows have designed cases but no recorded staging end-to-end execution evidence or pass results. | SRS main workflows; Report 5; CI | Planned – all workflow owners – 30 Nov 2026; automate and retain seeded staging evidence. | All workflow owners | 30 Nov 2026 |
| G-05 | Mission status spelling is not canonical across code and documents (for example InProgress and In Progress), which can create undocumented state variants. | SRS BR-13; state diagrams; application services | Planned – Ha Quang Nghia – 06 Nov 2026; introduce canonical state constants and align diagrams/migrations. | Ha Quang Nghia | 06 Nov 2026 |

## 6. Proposed Mandatory Features

| ID | Feature | Actor | Acceptance criteria (testable) | Test | Status |
| --- | --- | --- | --- | --- | --- |
| F-01 | Identity, operator and UAV management | Operator; Manager | An authorized user can access only permitted profiles/UAVs; invalid or out-of-scope create/update/read requests are rejected and audited. | TC-F01-01..03 | In progress |
| F-02 | Mission planning, validation and approval | Operator; Manager | A route is checked at waypoint and segment level; only a current valid request can be approved; rejection leaves current mission content unchanged. | TC-F02-01..03 | In progress |
| F-03 | MAVLink telemetry and live monitoring | Operator; Manager; Gateway | Authenticated normalized samples are persisted idempotently and visible with source time, freshness, location, altitude, speed, battery and progress within the NFR threshold. | TC-F03-01..03 | In progress |
| F-04 | Operational incident lifecycle | Operator; Manager | Configured abnormal conditions create one traceable incident episode; acknowledgement and resolution retain actor, time, reason and frozen evidence. | TC-F04-01..03 | In progress |
| F-05 | Post-flight history, reports and analytics | Operator; Manager | A completed mission exposes scoped history, route playback, incidents, coverage and calculated metrics; missing evidence is shown as unavailable. | TC-F05-01..03 | In progress |
| F-06 | AI-assisted mission assessment | Operator; Manager | Authorized mission context returns traceable advisory output or an explicit unavailable state; provider failure never blocks manual review and AI never approves a mission. | TC-F06-01..03 | In progress |

## 7. Non-Functional Requirements

| ID | Quality attribute | Metric | Threshold | Measurement method |
| --- | --- | --- | --- | --- |
| NFR-01 | API performance | 95th percentile list/detail latency | <= 2 s under P-01 | Run >=100 timed requests after warm-up; record hardware/network. |
| NFR-02 | Realtime performance | Gateway receipt-to-live-view latency | 95% <= 2 s | Correlate synchronized gateway-received and client-rendered timestamps. |
| NFR-03 | Validation performance | Pre-flight validation duration | 95% <= 3 s | Run >=30 controlled valid/invalid routes under P-01. |
| NFR-04 | Reliability | Monitoring continuity and persisted-record loss | 60 min; 0 crash; 0 acknowledged record loss | Controlled soak test plus database and trace comparison. |
| NFR-05 | Security | Unauthorized/out-of-scope operations rejected | 100% of authorization matrix | Positive/negative role and direct-ID API tests. |
| NFR-06 | Usability | Representative users completing prepared mission task | >=4/5 within 5 min after <=30 min onboarding | Timed task study with a prepared five-waypoint mission. |

## 8. Ownership Map

| Member | Role | Owned parts (2–3) | Main workflow owned | Key decisions / PRs |
| --- | --- | --- | --- | --- |
| Le Quoc Thong (SE172002) | Leader; frontend/dossier; MF4 | Web integration; AI adapter; CI/documentation | WF-04 | D1, D5; 48aea3c |
| Ha Quang Nghia (SE184490) | Backend/MF1 owner | Mission review; validation; schema/state alignment | WF-01 | D2; mission workflow services |
| Giang Nguyen Gia Khanh (SE182367) | Realtime/MF2 owner | Gateway/telemetry; incidents; live monitoring | WF-02 | D3; telemetry/incident lifecycle |
| Dang Dao Anh Duc (SE194009) | Post-flight/MF3 owner | History; reports; analytics/playback | WF-03 | D4; post-flight services |

# Appendix A – Defense 1.1 Targets

### A1. Main Workflows

| ID | Workflow | Actors | Trigger | Business outcome | Features | Entity states | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WF-01 | Mission Planning and Pre-flight Validation | Operator; Manager | Operator submits a new or changed route. | A reviewed, safe plan is approved or rejected with evidence. | F-01, F-02 | Mission: Draft -> Pending Review -> Approved/Rejected | Ha Quang Nghia |
| WF-02 | Real-Time Monitoring and Incident Management | Gateway; Operator; Manager | An approved mission starts and telemetry arrives. | Live state is visible and abnormal events are handled traceably. | F-03, F-04 | Mission: Approved -> In Progress; Incident: Open -> Acknowledged -> Resolved | Giang Nguyen Gia Khanh |
| WF-03 | Post-Flight Analysis and Mission History | Gateway; Operator; Manager | A trusted completion event is recorded. | Users review route, evidence, incidents, report and analytics. | F-05 | Mission: In Progress -> Completed; Report: Queued -> Generating -> Available/Failed | Dang Dao Anh Duc |
| WF-04 | AI-Assisted Mission Risk Assessment | Operator; Manager; AI Provider | An authorized user requests an assessment. | Advisory risks and precautions or an explicit failure state support human review. | F-06 | Assessment: Pending -> Available/Failed; Mission unchanged | Le Quoc Thong |

### A2. Demo Scenarios

| ID | Workflow | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- | --- |
| DS-01 | WF-01 | Main | Seeded Operator, Manager, UAV and valid restriction set | Create route; validate; submit; Manager reviews and approves | Same mission becomes Approved with decision and current evidence | Ha Quang Nghia |
| DS-02 | WF-01 | Exception | Approved mission and invalid proposed route | Submit edit; validation fails; attempt approval/reject | Approval blocked or proposal rejected; approved content is unchanged | Ha Quang Nghia |
| DS-03 | WF-02 | Main | Approved active mission; authenticated gateway replay | Stream normal/abnormal samples; acknowledge and resolve incident | Live view updates and complete incident timeline is retained | Giang Nguyen Gia Khanh |
| DS-04 | WF-02 | Exception | Active replay with controllable packet loss | Stop samples; observe timeout; reconnect with two valid samples | One communication-loss episode opens and recovery is traceable | Giang Nguyen Gia Khanh |
| DS-05 | WF-03 | Main | Completed seeded mission with telemetry/incidents | Open history, playback, report and analytics | Authorized evidence and metrics show correct units/coverage | Dang Dao Anh Duc |
| DS-06 | WF-03 | Exception | Completed mission with a telemetry gap | Generate/open report | Missing coverage is explicit and is not reported as zero risk | Dang Dao Anh Duc |
| DS-07 | WF-04 | Main | Authorized mission and configured provider stub | Request assessment and inspect provenance | Advice is displayed and mission state is unchanged | Le Quoc Thong |
| DS-08 | WF-04 | Exception | Provider timeout/rate-limit fixture | Request assessment; open manual review | Unavailable/retry state appears; manual review remains usable | Le Quoc Thong |

### A3. Functional Test Case Target

| Source | Count | Minimum per item | Subtotal |
| --- | --- | --- | --- |
| Mandatory features | 6 | 3 | 18 |
| Main workflows (end-to-end) | 4 | 1 | 4 |
| State transitions of main entities | 12 | 1 | 12 |
| Committed total |  |  | 34 |
| Automated in CI target |  | >= 50% | 18 (52.9%) |