SWP490 · CAPSTONE PROJECT · REVIEW 2 · BM03

# Registration Form – Record of Changes

## 1. Project Information

| Project code | FA26SE238 |
| --- | --- |
| Project name | DroneOps Intelligence |
| Team | GFA26SE167 |
| Supervisor | Pham Minh Tri; Dang Ngoc Minh Duc |
| Current registration version | Approved registration dated 05 September 2026 |
| Proposed version | Review 2 proposal dated 27 October 2026 |
| Version | Review 2 draft v1.0 |
| Date | 27 October 2026 |

## 2. Changes

☐ No changes to the current registration form (not selected)

| No. | Section | Current content | Proposed content | Reason | Proposed by |
| --- | --- | --- | --- | --- | --- |
| 1 | §3.2(b,c,f,g); §3.3 | Mandatory k-NN/vector Top-k similarity retrieval with relevance evaluation. | Use a configured external AI API for authorized mission summaries, risk observations and precautions; retain provenance, explicit failure handling and human decision authority. No mandatory vector-retrieval evaluation. | Constraint from available historical labeled data and Iteration 1 technology; preserves decision-support complexity but requires reviewer approval. | Le Quoc Thong |
| 2 | §3.2(b,c) | Manage mission versions. | Maintain one current mission and separate immutable proposed update requests. Every accepted edit is validated and reviewed; rejection preserves current approved content. | Iteration 1 finding: explicit proposal records give safer atomic review and clearer auditability than ambiguous version semantics. | Ha Quang Nghia |
| 3 | Product/client scope | Project reports identify Web and Mobile App access. | Set the Review 2 delivery baseline to the responsive Web platform; a native mobile client is excluded unless separately re-approved. | Team capacity and technology constraint; no mobile implementation/package exists at the Review 2 baseline. | Le Quoc Thong |

## 3. Decision at Review 2 (completed by reviewers)

| No. | Decision (Accepted / Adjusted / Rejected) | Reviewer note |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |